## Slide 1: Karl E. Wiegers: More About SOFTWARE REQUIREMENTS
Part III
On Customer Interactions
Presented by:
Pisey Leute
Scott Leute
October 11, 2010

## Slide 2
Project success is dependent on the interaction the design team has with the customer.
Who can we talk to?
What shall we ask?
How do we know we have got it right?
On Customer Interactions

## Slide 3: Agenda
  Chapter 6: The Myth of the On-Site Customer
    User Classes and Product Champions
    Surrogate Users
    Now Hear This
  Chapter 7: An Inquiry, Not an Inquisition
    But First, Some Questions to Avoid
    Questions for Eliciting Business Requirements
    User Requirements and Use Cases
    Questions for Eliciting User Requirements
    Open-Ended Questions
    Why Ask Why?
  Chapter 8: Two Eyes Aren’t Enough
    Improving Your Requirements Peer Reviews
    Improving Your Requirements Inspection

## Slide 4: Chapter 6 The Myth of the On-Site Customer
User Classes and Product Champions
Surrogate Users
Now Hear This

## Slide 5
MYTH:
Every project needs a full-time, on-site customer to sit with the developers.
Ch6: The Myth of the On-Site Customer
Notes: Extreme Programming is the agile software development methodology (pg 51)

## Slide 6
On-Site Customer is a single individual with sufficient knowledge, expertise, and authority to make requirements decisions on behalf of the entire user community, who has considerable time to devote to the project.
It is difficult to find an On-Site Customer due to his/her time commitment.
Who can we ask?
Ch6: The Myth of the On-Site Customer
Notes: Extreme Programming is the agile software development methodology (pg 51)

## Slide 7
User Classes are groups of users who have largely different needs.
Favored User Classes will be more important than others to the business success of the project.
One user or user group cannot represent the needs of all user classes, balance interests when making decision, and reconcile conflicts.
Product Champions are key user representatives.
Product champions serve as primary interface between user class and the requirements analyst.
Ch6: The Myth of...
User Classes and Product Champions
Notes: In reality, most products have multiple distinct user classes (pg 51).
It is unlikely that any one person will be able to represent the needs of all user classes and to appropriately balance their interests when making decisions and reconciling conflicts.
A more realistic approach is to enlist a small number of product champions to serve as key user representatives.

## Slide 8
Ch6: The Myth of...
User Classes and Product Champions
Product Champions
Requirements Analysts
Users
Developers
The requirements communication bridge connects analysts and product champions
Ideally, product champions should be co-located with requirements analysts and project developers for the duration of the project to ensure prompt answers on project’s requirements questions.

## Slide 9
The Product Champion Model is successful if:
      The right individuals assume the product champion role.
      Each champion understands and signs up for his responsibilities.
      Each champion has the time available to do the job.
      Each champion has the authority to make binding decisions at the user requirements level.
Ch6: The Myth of...
User Classes and Product Champions
Notes: The key message for this product champion model to be successful is that it is essential for your customer representatives to commit to making the type of project contributions you need from them.

## Slide 10
Ideal product champion is an actual member of the user class he/she represents.
When a product champion cannot be identified, surrogate users can be used in place of real user representatives.
Surrogate user is appointed individual(s) who represents the “Voice of the Customer”.
Surrogate user can be a product manager of the project or a local subject matter expert.
Ch6: The Myth of...
Surrogate Users
Notes: The ideal product champion is an actual member of the user class he represents. This isn’t always possible, particularly when building a commercial products for a faceless market.
You might need to use surrogates in place of real user representatives.
A product manager can fill the role of surrogate user.

## Slide 11
If possible, avoid the following user surrogates:
Former members of the user class: There might be a significant disconnect between their perceptions and the actual user needs.
Managers of the real users: (1) managers are not current members of the user class, (2) busy managers rarely have the time to devote to a serious requirements development effort.
Software developers who think they can speak for the users:Actual future users of the product brings a different perspective.
Personas: serves as an archetype of a particular user class, provides a description of the behavior you can expect from representative members of a user class. Personas might not understand the actual user needs.
Ch6: The Myth of...
Surrogate Users
Notes: When using former members of the user class as surrogate user, it is important to note that their perceptions of user needs and how current users would employ the system could be obsolete, out of date.
Some managers are reluctant to delegate decision-making authority to ordinary users. Sometimes managers say, “ I did that job myself for 10 years. I can tell you everything you need to know”. But there are two problems with this rational.

## Slide 12
Customer input is needed in the requirements stage and ongoing basis during the development.
The alternative to not getting customer input early on is to:
    Wait until the system is released
    Hear about all the things the analysts and developers did wrong
    Spend a lot of time, money, and goodwill fixing those problems.
Ch6: The Myth of...
Now Hear This
Get the Voice of Customer (VOC) as close as possible to the Ear of the Developer (EOD)!

## Slide 13: Chapter 7 An Inquiry, Not an Inquisition
But First, Some Questions to Avoid
Questions for Eliciting Business Requirements
User Requirements and Use Cases
Questions for Eliciting User Requirements
Open-Ended Questions
Why Ask Why?

## Slide 14
Ch7: An Inquiry, Not an Inquisition
Requirements elicitation is an exploration and discovery process while requirements analyst is the guide.
Requirement elicitation requires multiple cycles of refinement, clarification, and adjustment as the participants move from high-level concepts to specific details.
Requirement Elicitation Scale
Inquisition
Recording
http://0.tqn.com/d/tattoo/1/0/v/p/taesa081504b.jpg
http://www.cartoonstock.com/newscartoons/cartoonists/ena/lowres/enan55l.jpg
Notes: There is a need to balance between being too aggressive in requirements elicitation that it becomes an inquisition and being too passive that requirements elicitation becomes a repetition of what the customers say they want.

## Slide 15
Worst Questions to ask during a requirements discussion are:
    What do you want?
    What are your requirements?
Analyst should never ask the 2 questions above because:
    Customers and other elicitation participants might not share the analyst’s understanding of what a “requirement” is.
    When answering these questions, customer typically generate a large number of random-yet important-thoughts that is difficult to organize.
  Analyst should remember his role as a neutral facilitator!
Ch7: An Inquiry,…
But First, Some Questions to Avoid
  What shall we ask?
Notes: One should never ask those questions because customers and other elicitation participants might not share the analyst’s understanding of what a “requirement” is.
The analyst should remember his role as a neutral facilitator. Avoid projecting our own biases, preferences, experiences, and hot-button issues.
Avoid asking leading questions that steer customers to agree with your own intentions.
Avoid overruling a customer’s idea just because it doesn’t agree with your own point of view.

## Slide 16
Elicitation of business requirements is to gain a shared understanding of the:
    Business opportunity being created or exploited
    Business objectives
    Success criteria
    Product vision
    Project scope boundaries.
  Business requirements answer the question: “Why are we undertaking this project?”
  Sources of business requirements are: senior managers, marketing managers, funding sponsors, product visionaries, etc.
Ch7: An Inquiry,…
Questions for Eliciting Business Requirements

## Slide 17
To gain business requirements, ask stakeholders:
    What business problem are you trying to solve?
    What’s the motivation for solving this problem?
    What would a highly successful solution do for you?
    How can we judge the success of the solution?
    What’s a successful solution worth?
    Who are the individuals or groups that could influence this project or be influenced by it?
    Are there any related projects or systems that could influence this one or that this project could affect?
    Which business activities and events should be included in the solution? Which should not?
    Can you think of any unexpected or adverse consequences that the new system could cause?
Ch7: An Inquiry,…
Questions for Eliciting Business Requirements
Notes: What business problem are you trying to solve? This question helps align subsequent requirements development and software development activities with the right objective.
What’s the motivation for solving this problem? Team members work together more effectively if they understand the rationale behind their work.
What would a highly successful solution do for you? Management should be able to state the benefits they and their customers will receive from the products.
How can we judge the success of the solution? People often don’t think about how they will determine whether some enterprise has been successful. Contemplating this evaluation early on helps crystallize the stakeholders’ thinking about objectives and steers the project toward a clearly successful outcome.
What’s a successful solution worth? Whenever possible, quantify the business outcomes. All projects involve some cost-benefit analysis. Understanding the potential return in measurable units helps participants make cost-effective decisions.
Who are the individuals or groups that could influence this project or be influenced by it? This question seeks to identify potential stakeholders in the project. These stakeholders might need to be consulted to understand their interests in the project, their expectations, and the nature of their involvement.
Are there any related projects or systems that could influence this one or that this project could influence? Look for dependencies between projects and systems that need to be analyzed and accommodated.
Which business activities and events should be included in the solution? Which should not? These questions help define the scope boundary.
Can you think of any unexpected or adverse consequence s that the new system could cause? Consider whether certain individuals, organizations, customers, or business processes, could experience a negative impact from the system or product being developed.

## Slide 18
Business requirements will help the analyst identify the user classes for the product.
Exploring the user requirements helps the analyst to understand the expectations of the user classes.
User goals must align with the business goals
User requirements provide:
    User expectations of functional requirements
    Importance of non-functional requirements
    Pertinent business rules/ implementation constraints
Ch7: An Inquiry,…
User Requirements and Use Cases

## Slide 19
To gain user requirements, ask stakeholders:
    What are some reasons why you or your colleagues would use the new product?
    What goals might you have in mind that this product could help you accomplish?
    What problems do you expect this product to solve for you?
    What external events are associated with the product?
    What words would you use to describe the product?
    Are specific portions of the product more critical than others for performance, reliability, security, safety, availability, or other characteristics?
    Are there any constraints or rules to which the product must conform?
Ch7: An Inquiry,…
Questions for Eliciting User Requirements
Continue
Notes: What are some reasons why you or your colleagues would use the new product?
These “reasons to use” could become candidates for use cases. They might identify business tasks or objectives that members of a particular user class might need to achieve from time to time.
What goals might you have in mind that this product could help you accomplish?

## Slide 20
To gain user requirements, ask stakeholders:
    How is the product you envision similar to the way you do business now? How should it be different?
    What aspects of the current product or business process do you want to retain? To replace?
    Which aspects of the product are most critical to creating business value?
    What aspect of the product most excites you?
    What aspect of the product will be most valuable to you? Least valuable?
    What is most important to you about the product?
    How would you judge whether the product is a success?
    Can you describe the environment in which the product will be used?
Ch7: An Inquiry,…
Questions for Eliciting User Requirements
Notes: How is the product you envision similar to the way you do business now? How should it be different?
  When automating current business process or replacing an existing information system with a new one, it’s easy to inadvertently re-implement all the shortcoming of the current approaches. The analyst should stimulate the thinking of the user representatives to help them fully exploit this opportunity to coming up with better ways of working.
What aspects of the current product or business process do you want to retain? To replace?
  Customer acceptance of a new product depends on how comfortable and familiar it feels to them.
Which aspects of the product are most critical to creating business value?
    A user’s view might of business value might different from a manager’s view.
What aspect of the product most excites you?
    The answers to this sort of question help analyst determine what product characteristics or capabilities could be powerful enablers of customer acceptance.
What aspect of the product will be most valuable to you? Least valuable?
    Ask this question to different user representatives and look for patterns that indicate certain product capabilities are more important and more urgent than others.
What is most important to you about the product?
Answers to this question can help analysts understand how the project is planned, the product functionality to include, and usability of the product.
How would you judge whether the product is a success?
A business manager might judge the success of the product quite differently from how members of different user classes determine success. Finding answer to this question will help getting different perspectives reconciled and getting all stakeholders to work together a common objective.
Can you describe the environment in which the product will be used?
  The operating environment has a big impact on both requirements and design decisions.It’s important to understand the expected environment the product will be used in prior to designing the product.

## Slide 21
Open-Ended Questions stimulate the thinking of the users…”out-of-the-box” thinking
Open-ended questions are “context free” questions used to explore any missing requirements and unstated assumptions.
Open-Ended Questions can be:
    Is there anything else that I should know?
    Is there anything else that I should be asking you?
Ch7: An Inquiry,…
Open-Ended Questions
Now that the user has “thought out-of the box”, what next?

## Slide 22
The development team should ask “WHY” a lot in order to:
    Discover business rules that might not have been discussed previously
    Surface assumptions held by the stakeholder or identify conflicting assumptions held by different stakeholders
    Reveal implicate requirements not yet discussed
    Identify the needs behind the requirements
    Uncover priority in the requirements that can be overlooked by the design team
    Distinguish between essential knowledge vs. extraneous information
Ch7: An Inquiry,…
Why Ask Why?
Now that you have “the requirements”, what next?

## Slide 23: Chapter 8 Two Eyes Aren’t Enough
Improving Your Requirements Peer Reviews
Improving Your Requirements Inspection

## Slide 24
Product requirements documentation should be reviewed and inspected to ensure there are no errors or defects in the specification.
Requirements Errors leaking to the design stage are COSTLY to FIX and HARD to DETECT!!!
Ch8: Two Eyes Aren’t Enough

## Slide 25
Ch8: Two Eyes…
Conducting Requirements Reviews
How to review the requirements document?
  Requirements Peer Review
  Inspection

## Slide 26
Don’t expect your reviewers to know how to review
If possible, seek a trained reviewer or ask the reviewer to get training on how to conduct a review
Provide guidance on the expectations of the review
Be ready to accept constructive input/criticism
Provide the reviewer a checklist of typical requirements errors to focus on during the review process
Don’t overwhelm the reviewer. Instead, seek the input from the reviewer periodically throughout the development of the requirements.
Review the requirements document with the users/product champions to ensure the requirements were captured properly.
Ch8: Two Eyes…
Improving Requirements Peer Reviews

## Slide 27
Inspections are powerful way to spot ambiguous requirements
Ensures agreement between the analyst’s intent to the inspector’s interpretation…uncover ambiguities
Eliminate grammatical errors prior to inspection stage to focus the inspector’s attention on the requirements errors
Ch8: Two Eyes…
Improving Your Requirements Inspection

## Slide 28
Who to invite to review?
    Customer
    Developers
    Testers
    Representatives from adjacent or interfacing systems
Ch8: Two Eyes…
Improving Your Requirements Inspection

## Slide 29: Agenda
  Chapter 6: The Myth of the On-Site Customer
    User Classes and Product Champions
    Surrogate Users
    Now Hear This
  Chapter 7: An Inquiry, Not an Inquisition
    But First, Some Questions to Avoid
    Questions for Eliciting Business Requirements
    User Requirements and Use Cases
    Questions for Eliciting User Requirements
    Open-Ended Questions
    Why Ask Why?
  Chapter 8: Two Eyes Aren’t Enough
    Improving Your Requirements Reviews